City of Two Rivers
COUNCIL PROCEEDINGS

Regular Meeting 

Monday, March 4, 2019 – 6:00 PM
Council Chambers – City Hall

Minutes
[image: image1.wmf]
March 4, 2019
6
City Council Minutes

1.
Call to Order by President Jack Powalisz at 6:00 PM.

2.
Pledge of Allegiance

3.
Roll Call by City Clerk

	Attendee Name
	Title
	Status
	Arrived

	Bonnie Shimulunas

	Councilmember

	Present

	
	Curt Andrews

	Councilmember

	Present

	
	Darla LeClair

	Councilmember

	Absent

	
	David England

	Councilmember

	Present

	
	Erin Gonnerman

	Vice-President

	Present

	
	Jack Powalisz

	President

	Present

	
	John Casavant

	Councilmember

	Present

	
	Mark Bittner

	Councilmember

	Present

	
	Patrick Gagnon

	Councilmember

	Present

	

	


Also present were Jeff Dawson, Lester Library Director; Kevin Boehm, Parks and Recreation Director; Jim McDonald, Public Works Director; Steve Denzien, Fire Chief; Ken Kozak, Electric Director; Joe Collins, Police Chief; Ross Blaha, Water Director; Dave Buss, Finance Director; Rick Powell, EDP Supervisor; Jack Bruce, City Attorney and Greg Buckley, City Manager.
4.
Consideration of Any Council Member Requests to Participate in This Meeting from a Remote Location

None.
5.
Public Hearing

None.
6.
Input from the Public

None.
7.
Council Communications

Letters and other communications from citizens

Councilmember Gonnerman stated that she had been contacted by Adam Wachowski regarding the selection process for concessions operator for the beach and Vietnam Veterans Park.  She noted that the two parties who responded to the Request Proposals were given the opportunity to further refine their proposals for a second phase of review by the City.  Mr. Wachowski told her if such revisions were provided for in the initial RFP, he would have submitted a proposal.  He suggested that the City should have re-opened the process for awarding this contract.
Councilmember Gonnerman indicated that she had told Mr. Wachowski that the City was not legally bound to use a particular process for selecting a concessionaire, and that certain aspects of the selection process had been addressed in closed session.
Councilmember Andrews stated that he was contacted by Floyd Hayes regarding Forest Avenue near Piggly Wiggly-he believes that striping of the southbound lanes approaching the 22nd Street intersection should be extended further north for safety.  Mr. Buckley noted that this matter has been discussed at the Public Works Committee.  Director Mr. McDonald stated there are constrains on what the City can do since it is a state highway, and that he is awaiting some answers from WisDOT regarding this location.  Mr. Buckley suggested that Mr. Haynes could attend a future Public Works Committee meeting to further discuss this matter.
8.
Council Reports From Boards/Commissions/Committees

None.
9.
City Manager's Report

A.
Invited Guests

None
B.
Status/Update Reports

1.
New City Hall Memorial to Fallen Police Officers Leo Rocque and Thomas Dodge

Mr. Buckley stated a new memorial to Two Rivers' fallen police officers: Leo Rocqu--End of Watch October 5, 1926 and Thomas Dodge--End of Watch September 10, 1975 is located in the hallway on the 3rd floor at City Hall.
2.
CDBG-CLOSE Initiative of Wisconsin Department of Commerce

Mr. Buckley reported the City has received a letter from Wisconsin Department of Administration, approving defederalization of the assets of the Economic Development Revolving Fund.  The Fund currently has $1.7 million in cash and $1.2 million in loans receivable.
3.
Downtown Hotel Development Project

Mr. Buckley reported the developers have recently communicated that the private financing is lined up.  City staff is now proceeding to prepare a draft TIF Development Agreement and an application for Community Development Investment Grant to be submitted to WEDC.  The developer is looking at commencing construction the Summer of 2019, for occupancy Spring 2020.
4.
Former Eggers Property--Planning for Redevelopment

Mr. Buckley showed a Concept Plan with a mix of public uses, including a storm water pond, transient marina and walkway/trial along the water's edge.  He noted that the Concept Plan also shows the intent to pursue private residential development on the site, taking advantage of water views and opportunities for private dockage.  City staff is pursuing a developer RFP, and a grant application for public infrastructure.
5.
Conveyance of Memorial Drive Wayside Property to City

Mr. Buckley reported the City and County representatives have met with the surveyor on February 5 to review draft plats of survey and legal descriptions for three parcels to be conveyed from the County to the City.  Those documents were recently finalized.  The surveyor is now preparing plats and legal descriptions for 2 parcels to be conveyed from County to WisDOT and then from WisDOT to the City; draft documents are going to WisDOT for review by March 8.
6.
Wastewater Treatment Plant Project

Mr. Buckley reported the $4.2 million project is proceeding on schedule.  All the equipment is now either installed or on-site.  The main plant generator will be installed on Thursday, March 7.  The installation of the 20 inch pipe from headworks to the new grit removal area will be undertaken next week.  The Bid opening on Phase 2 of improvements is set for April 2, 2019, an estimated $2 mm project with $600,000 principal forgiveness.
7.
Selection of Realtor for Sandy Bay Subdivision Listing and Marketing

Mr. Buckley stated the Request for Proposals issued by the Community Development Authority in late December had 8 realtors respond with proposals.  The Community Development Authority met on January 29 to rank proposals and narrowed the field to 2 finalists.  The listing contract was awarded to Catherine Egger of Keller-Williams Real Estate.  
8.
Branding and Marketing Committee

Mr. Buckley reported the committee continues to meet twice monthly.  A teleconference is being held this week with the branding consultant used by Cedarburg and another teleconference is being held this week with a Milwaukee PR firm that recently conducted interviews of local business owners and residents.
9.
Upcoming Events
10.
Other

Mr. Buckley stated that El Toro Restaurant plans to open March 9, 2019 at 1210 Washington Street and the restaurant and bar at 1509 Washington Street will be reopening as The Dock on Tuesday, March 12, 2019.
C.
Legislative/Intergovernmental Update

1.
Governor Evers' Proposed State Budget--Highlights for WI Local Governments

Mr. Buckley reviewed an analysis of the proposed Budget, provided by the WI League of Municipalities.
2.
City Manager and Electric Utility Director Attendance at APPA Legislative Rally in Washington, DC

Mr. Buckley reported he and Electric Utility Director Ken Kozak attended the APPA Annual Legislative Conference in Washington, DC and were a part of 60 member delegation representing WI public power communities.  The group met with our two Senators and Congressional representatives on public power issues.  Their schedule also allowed time for contact with Congressional staff members on other issues.
10.
Consent Agenda

A.
Applications and Petitions

	1.
	2019-027 City Council - Regular Meeting February 18, 2019 and Joint Work Session with Business and Industrial Development Committee / Community Development Authority Meeting January 31, 2019 (revised per Council direction at February 18 meeting)


Recommended Action:
Motion to waive reading and adopt the minutes
	2.
	Applications for Operator’s License – Recommended for Approval


a.
Paula E. Allen, 1918 East Rivers Street, Two Rivers
b.
Sarah E. Driftmier, 2315 Monroe Street, Apt. B, Two Rivers
c.
Rebecca J. Schwarz, 2316 Berringer Road, Manitowoc

Recommended Action:
Motion to approve the application and authorize the City Clerk to issue the license
	3.
	New Application for Class B Beer and Liquor License Application for the period of March 15, 2019 through June 30, 2019 for Whisky D's LLC, D/B/A Whiskey D's, 1215 26th Street, Two Rivers WI 54241


Recommended Action:
Motion to approve the application and authorize the City Clerk to issue the license
B.
Reports

	1.
	2019-028 Minutes of Meetings


a.
Library Board, January 8, 2019
b.
Library Annual Report 2018
c.
Public Works, February 4, 2019
d.
Public Utilities, February 12, 2019
e.
Special Committee on Branding & Marketing, February 14, 2019

Recommended Action:

Motion to receive and place on file
RECOMMENDED ACTION FOR CONSENT AGENDA

Motion to approve the Consent Agenda with the various actions recommended
RESULT:
APPROVED WITH VOICE VOTE [UNANIMOUS]
MOVER:
Erin Gonnerman, Vice-President
SECONDER:
Bonnie Shimulunas, Councilmember

AYES:
Shimulunas, Andrews, England, Gonnerman, Powalisz, Casavant, Bittner, Gagnon

ABSENT:
LeClair
11.
City Council - Formal Items

	A.
	2019-029 Noise Ordinance Waiver Request for Wedding at Neshotah Beach on Saturday, August 17, 2019


Recommended Action:
Motion to approve the request as submitted
RESULT:
APPROVED WITH VOICE VOTE [UNANIMOUS]
MOVER:
Patrick Gagnon, Councilmember
SECONDER:
Erin Gonnerman, Vice-President

AYES:
Shimulunas, Andrews, England, Gonnerman, Powalisz, Casavant, Bittner, Gagnon

ABSENT:
LeClair

	B.
	2019-030 Award of Bid for 14th Street Reconstruction, Lowell Street to Hawthorne Avenue


Recommended Action:
Motion to award the bid to Dorner, Inc., in its low bid amount of $1,007,988.00
Council members were presented with the bid tabulation and recommendation for bid award from Town and Country Engineering.  Mr. Buckley noted that there were four bids received, and the low bid was within one percent of the engineer’s cost estimate.
RESULT:
APPROVED WITH VOICE VOTE [UNANIMOUS]
MOVER:
Erin Gonnerman, Vice-President
SECONDER:
Patrick Gagnon, Councilmember

AYES:
Shimulunas, Andrews, England, Gonnerman, Powalisz, Casavant, Bittner, Gagnon

ABSENT:
LeClair

	C.
	2019-031 Award of Bid for Lead Water Service Lateral and Sanitary Sewer Lateral Replacement, Scattered Locations


Recommended Action:
Motion to award the bid to Mammoth Construction, LLC, in its low bid amount of $636,550.00
Mr. Buckley noted that the bid from Mammoth Construction was the only bid received.   Mammoth in the City’s current contractor for such work, and the bid prices are comparable to those under the current contract.  Bid tabulation and award recommendation provided from Town and Country Engineering.
RESULT:
APPROVED WITH VOICE VOTE [UNANIMOUS]
MOVER:
Bonnie Shimulunas, Councilmember
SECONDER:
Patrick Gagnon, Councilmember

AYES:
Shimulunas, Andrews, England, Gonnerman, Powalisz, Casavant, Bittner, Gagnon

ABSENT:
LeClair

	D.
	2019-032 Notice of Injury and Claim for Damages by Adam Wachowski


Recommended Action:
Motion to waive reading and adopt the Resolution disallowing the correction to change the date when claim filed with City Clerk to November 12, 2018 and add the word "from" in numbered paragraph 2
Mr. Buckley presented a memo from City Attorney Jack Bruce, recommending that the claim, served on the City in November, be disallowed.  The City Manager noted that Mr. Wachowski sought compensation for, or the ability to remove, the press box building at Vietnam Veterans Park that was constructed in 2015.  The City disputes his claim of ownership.  The City Manager also noted that the claim addresses personal property of Mr. Wachowski that was located in the press box building; those items of personal property have been returned to Mr. Wachowski, who has acknowledged receipt in writing.
RESULT:
APPROVED WITH ROLL CALL [7 TO 0]
MOVER:
Curt Andrews, Councilmember
SECONDER:
David England, Councilmember

AYES:
Shimulunas, Andrews, England, Gonnerman, Powalisz, Bittner, Gagnon

ABSTAIN:
Casavant

ABSENT:
LeClair

12.
For Information Only

	A.
	The Great TRivia Contest, Friday, March 8, 2019, 6 - 9:30 PM, J. E. Hamilton Community House Gymnasium, an activity of Two Rivers Main Street


	B.
	BBBS Bowl for Kids Sake 2019, March 8-9, Rudy's Lanes


	C.
	Spaghetti Fundraiser for Washington House Museum and Visitor's Center, Monday, March 11, 2019, 4-7 PM, Two Rivers Family Restaurant


	D.
	2nd Annual Shamrocks for Shelter benefiting the Haven Men's Shelter, March 16, 2019, 11 AM-6 PM, Knox's Silver Valley


	E.
	City Council Regular Meeting, Monday, March 18, 2019, 6:00 PM


	F.
	City Council Work Session, Monday, March 25, 2019, 6:00 PM


13.
Closed Session

At 7:00 PM, motion to enter into Closed Sessions, per Wisc. Stats 1985(1)(e) deliberating or negotiating the purchasing of public properties, the investment of public funds, or conducting other specified public business, whenever competitive or bargaining reason require a closed session
--
Discuss Possible City Assistance to Economic Development Projects
--
Discuss Possible Sale of City-Owned Property
--
Discuss Possible Property Sale
--
Discuss Possible Property Purchase
And per Wisc.  19.85(1)(g), conferring with legal counsel for the governmental body who is rendering oral or written advise concerning strategy to be adopted by the body with respect to litigation in which it is or is likely to become involved
--
Confer with legal counsel regarding property acquisition matters likely to be the subject of litigation-Eminent Domain Action on Waterfront Portion of Thermo Fisher Property and Related Negotiations
--
Discuss Current Litigation Matter
RESULT:
APPROVED ROLL CALL [UNANIMOUS]
MOVER:
Patrick Gagnon, Councilmember
SECONDER:
Mark Bittner, Councilmember

AYES:
Shimulunas, Andrews, England, Gonnerman, Powalisz, Casavant, Bittner, Gagnon

ABSENT:
LeClair

14.
Reconvene in Open Session

	At 7:45 PM, a motion to reconvene in open session and to consider possible actions in follow-up to closed session discussions.


RESULT:
APPROVED VOICE VOTE [UNANIMOUS]
MOVER:
Patrick Gagnon, Councilmember
SECONDER:
John Casavant, Councilmember

AYES:
Shimulunas, Andrews, England, Gonnerman, Powalisz, Casavant, Bittner, Gagnon

ABSENT:
LeClair

15.
Adjournment

	At 7:45 PM, motion to dispense with the reading of the minutes of the meeting and adjourn.


RESULT:
APPROVED VOICE VOTE [UNANIMOUS]
MOVER:
Erin Gonnerman, Vice-President
SECONDER:
Bonnie Shimulunas, Councilmember

AYES:
Shimulunas, Andrews, England, Gonnerman, Powalisz, Casavant, Bittner, Gagnon

ABSENT:
LeClair

Kim M. Graves

City Clerk

[image: image1.wmf]_1569924896.unknown

