CITY OF TWO RIVERS CITY COUNCIL

PUBLIC UTILITIES COMMITTEE

# Tuesday, April 3, 2018, 5:00 P.M.

City Hall, 3rd Floor, Committee Room

MINUTES

Call to Order

Roll Call

Committee members present: Erin Gonnerman, John Casavant, Bonnie Shimulunas

Staff Present: James Mc Donald (City Engineer/ Public Works Director), Scott Ahl (Civil Engineer II), Dave Casebeer (WWTP), Ross Blaha (Water Dept.)

Review and Approval of Minutes – Motion by John Casavant, seconded by Erin Gonnerman, to accept and file minutes as presented.  Motion carried upon unanimous voice vote.

Waste Water Utility:  Superintendent Updates

Introduction / Discussion of Policy on delayed lateral replacement – consideration for time extension to replace private sanitary lateral on street improvement projects; noted-residents may be able to arrange with local contractor for less than public contractor, and allow residents to arrange financing as needed; Staff noted it is an option to consider the grace period for sanitary laterals without major defects, however, lead water services will require replacement when public side service is replaced due to DNR requirements.

Committee consensus:  to allow for 5-year grace period for private sanitary lateral replacement.

Review Meeting and Construction Schedule for:

27th Street – will meet with property owners on April 11th to explain project details and financing issues

Adams Street – need to discuss schedule with contractor; will meet with property owners on April 10th to explain project details and financing issues

Scattered LSL-2017 contract – have 43 replaced to date with another 23 scheduled to be replaced

Storm Water Utility:  Updates and Action

Review MS4 Report – 2018: stencils on inlets by students; comments – continue working on improving

EPA Grant – Constructed Wetland at Beach – Permitting Status – need DNR Incidental Take Permit due to proposed disturbance of threatened grasses; options being considered include salvage of soil with roots and use for restoration

Storm Water Outlet Issues with WDNR – Sand near storm outfalls, which can obstruct water flow, was tested and meets criteria for DNR to consider allowing the material cleared from the outfall area and to be placed near outfalls

Water Utility:

Updates from Director – turbidity meter: received notice that existing meters are being phased out-plant

- comparison of water rates:  Two Rivers monthly rates (average household) are comparable to communities with surface water supply; noted – communities with well water have lower costs due to less expenses/maintenance

- staff is working on replacing filtration racks with updated filters of higher capacity

Consider / Recommend incentives for assisting with Utility Sampling Program - staff is proposing to offer incentive to residents who will have water tested

Discuss Request for Water Service Located Outside the City Limits – revised ordinance reviewed

Electric / Telecommunications Utilities:  Director Update

Various Project Updates:

Sandy Bay Highlands – Newly installed water main passed safe water, and pressure testing.  Remainder of project expected to be complete by end of May, including work along CTH O.

Set Date, Time and Agenda Items for next Committee Meeting

Next meeting to be held Tuesday, May 7, 2018, 5:00 pm.

Adjournment

A motion was made by Erin Gonnerman, seconded by John Casavant, to adjourn at 6:40 pm.  Motion passed upon unanimous voice vote.

Submitted:

_________________

Scott Ahl