CITY OF TWO RIVERS CITY COUNCIL

PUBLIC UTILITIES COMMITTEE

# Tuesday, September 5, 2018

5:00 P.M.

Two Rivers Waste Water Treatment Plant

MINUTES

Call to Order

Roll Call Committee members present: Erin Gonnerman, John Casavant, Bonnie Shimulunas

Staff Present: James Mc Donald (City Engineer/ Public Works Director), Greg Buckley (City Manager), Scott Ahl (Civil Engineer II)

Greg Droessler, Town & Country Engineering

John Tulachka, Village of Mishicot

Review and Approval of Minutes – Motion by Erin Gonnerman, seconded by John Casavant, to accept and file minutes as presented.  Motion carried upon unanimous voice vote.

Waste Water Utility:  Superintendent Updates

Pump station, 1939; remodeled 1976-1998

Providing exterior access to wet well

Replacing raw pumps

New headworks – receives waste water from new raw pumps

Screening (3 ways-automated screen, bar screen, no screen)

Degrit chamber

Grit classifier

Placing fiber optic throughout plant

Updating control system

Future work Digestor

Replace flexible ‘balloon’ cover with floating steel cover; replace mixing tubes deteriorated from grit in existing sludge

Existing concrete cover on other digestor – investigating options to preserve cover; looking at change order on existing contract to get work done by end of November 2018

Plant Tour with Questions and Answers

Communication with Mishicot concerning rate adjustments – provided estimate of costs; will send for review by city’s consultant

Storm Water Utility:  Updates and Action

Riverview Pond – Update – recently received appraisal; need to meet with property owner to discuss; also working with consultant to prepare and submit plans and specs by September 30th for DNR Clean Water Fund (CWF) financing

Others as requested – Memorial Drive storm sewer repair – staff plans to discuss costs of storm replacement and cost

Set Date, Time and Agenda Items for next Committee Meeting

Next meeting to be held Tuesday, October 2, 2018, 5:00 pm.

Adjournment

A motion was made by Erin Gonnerman, seconded by Bonnie Shimulunas, to adjourn at 6:24 pm.  Motion passed upon unanimous voice vote.

Submitted:

_________________

Scott Ahl