CITY OF TWO RIVERS CITY COUNCIL

PUBLIC UTILITIES COMMITTEE

# Tuesday, February 12, 2019

5:00 P.M.

City Hall:  Third Floor, Committee Room

MINUTES

Call to Order

Roll Call Committee members present: Erin Gonnerman, John Casavant, Bonnie Shimulunas

Staff Present: James Mc Donald (City Engineer/ Public Works Director), Scott Ahl (Civil Engineer II), Dave Casebeer (WWTP)

Review and Approval of Minutes – Motion by Erin Gonnerman, seconded by John Casavant, to accept and file minutes as presented.  Motion carried upon unanimous voice vote.

Waste Water Utility:  Superintendent Updates

Construction at Plant - 2 weeks left of electrical work, then plumbing; expect to tie-in piping at grit removal building.  1st week in March; concern about performing work soon before plant flows increase during warmer weather

- staff noted existing sludge press is currently being repaired

Second Phase Plant Upgrades Schedule

Review Construction Schedules for:

Scattered LSL sites

14th Street reconstruction – bidding scheduled for February 27th

- expect to fund portions of private lead service

- current plan is to maintain existing street width

Storm Water Utility:  Updates and Action

Riverview Pond – no updates; plans & specs approved by DNR; city needs to acquire property and bid out project to get contractor to perform construction work.

Pond and Drainage issue on Monroe – will have the area surveyed to determine potential solutions to the drainage problem.

Outfalls – staff is monitoring outfalls at 22nd, 17th, Washington, and Madison; have required cleaning of sand and maintain drainage

Water Utility:

LSL Replacement Progress – will likely proceed when weather improves

Electric / Telecommunications Utilities:  Director Update

Other Utility Issues as Needed:  Updates and Action

Consider options for Special Assessments on 14th St. and other Street Reconstructions – compared various alternatives for distribution of street replacement costs; other costs would be distributed to sewer & water utilities

- Public Works committee recommended assessing at 42% of rate per existing special assessment.  This committee also consented to this approach.

Set Date, Time and Agenda Items for next Committee Meeting

Next meeting to be held Tuesday, March 5, 2019, 5:00 pm

Adjournment

A motion was made by John Casavant, seconded by Erin Gonnerman, to adjourn at 5:40 pm.  Motion passed upon unanimous voice vote.

Submitted:

_________________

Scott Ahl