CITY OF TWO RIVERS CITY COUNCIL

PUBLIC UTILITIES COMMITTEE

# Tuesday, March 5, 2019

5:00 P.M.

City Hall:  Third Floor, Committee Room

MINUTES

Call to Order

Roll Call Committee members present: Erin Gonnerman, John Casavant, Bonnie Shimulunas

Staff Present: James Mc Donald (City Engineer/ Public Works Director), Scott Ahl (Civil Engineer II), Dave Casebeer (WWTP), Ross Blaha (Water Utility Director)

Review and Approval of Minutes – Motion by Erin Gonnerman, seconded by John Casavant, to accept and file minutes as presented.  Motion carried upon unanimous voice vote.

Waste Water Utility:  Superintendent Updates

Construction at Plant – 2 of 4 new raw pumps have been installed and are running; bar screen installed today; generator start up Thurs, March 7; tie in of 20” force main is scheduled for the week of March 11th; expect most of the equipment to be installed by the end of March

Second Phase Plant Upgrades Schedule – Bid opening scheduled for Tues, April 2nd; award at Council meeting on April 18th

- staff was able to find necessary parts to rebuild sludge belt press; repair expected to be durable

- Lift Station Communications: 38 call-ins – 21 from defective phone lines; Lift station radio communications will be included in the Phase II as a bid alternate.

Review Schedules for:

14th Street reconstruction – Notice of Award mailed to consultant; informational meet set for March 20th; public hearing is April 1st as part of City Council meeting

Storm Water Utility:  Updates and Action

Riverview Pond – 2020 construction utilizing UNPS Grant and DNR funding; possible 2019 construction if bid prior to June

Eggers (20th Street) Pond – 2020 construction utilizing DNR funding

Water Utility:

Corrosion Control Test Study – testing in water plant – flushing of system to attempt to reduce lead issues in drinking water

LSL Replacement – use of water department funds for private service laterals (PSL) – potential to use DNR funds (Loan or Principle Forgiveness); Staff advised that an ordinance change would be required to allow for this type of funding; next application is due the end of June 2019.

Other Utilities:  Updates and Action

Compost Facility - Staff has been looking for alternative site location for the county-run compost site, currently on Woodland Drive; one potential site is old landfill site on Riverview Drive; landfill site could also be used for other uses such as concrete crushing operations.  Other sites were considered along CTH VV, however, DNR required set backs would limit the available area for the compost site.

Set Date, Time and Agenda Items for next Committee Meeting

Next meeting to be held Tuesday, April 2, 2019, 5:00 pm

Adjournment

A motion was made by Erin Gonnerman, seconded by John Casavant, to adjourn at 6:00 pm.  Motion passed upon unanimous voice vote.

Submitted:

Scott Ahl_________

Scott Ahl