CITY OF TWO RIVERS CITY COUNCIL

PUBLIC WORKS COMMITTEE

# Monday, April 3, 2017

9:00 A.M.

City Hall Third Floor Committee Room

MINUTES

Call to Order

Roll Call:  John Casavant, Mark Bittner, Bonnie Shimulunas

Staff Present: James Mc Donald, City Engineer/Public Works Director, Scott Ahl

Review and Approval of Minutes

Motion by John Casavant, and seconded by Mark Bittner, to approve minutes as presented.  Motion carried upon unanimous voice vote.

Status, update and action regarding private side service lateral program implementation.

-Staff will meet with DOT project staff regarding more details on construction procedures

-Number of private service laterals is impacted by vacant lots and lots served off of side streets, which are outside of project area

-Contractor expected to start installing private services south of 25th St later in April

Report on Lincoln Avenue Construction Project and related issues, including hardship.

-CDBG program provides interest free loan against home until him is sold; program is income based

-Another request received from Robert LaPoint, III, 3109 Lincoln, noted

A Motion was made by Mark Bittner, seconded by John Casavant, to table Robert LaPoint, III’s request until additional information may be obtained. Motion carried upon unanimous voice vote.

Discussion and action concerning request to extend special assessment payment schedule.

Consideration and recommendation to Council (Pilon and Wilson SA - Prelim)

-Preliminary resolutions will be presented to Council at tonight’s meeting

-Pilon will consist of replacement of sewer and water utilities, typically paid for by utilities; sidewalks will be replaced with pedestrian/bike trail

Storm Assessment – Pilon - divide cost of storm lateral construction between number of house connections

- Wilson – how to handle potential connections to storm services for houses; meet Monday, April 10, to discuss details on storm lateral assessments

Review and Update on Current and Pending Projects and Grants

Other Items that may come before the Committee

Set Date, Time and Agenda Items for next Committee Meeting

Next regularly scheduled meeting to be held Monday, April 10, 2017, 9:00 a.m.

Adjournment

Meeting adjourned at 10:05 am.

Submitted:

_________________

Scott Ahl