CITY OF TWO RIVERS CITY COUNCIL

PUBLIC WORKS COMMITTEE

# Monday, April 2, 2018

4:45 P.M.

City Hall Third Floor Committee Room

MINUTES

Call to Order

Roll Call:  Mark Bittner, David England, Darla LeClair

Staff Present: James McDonald (City Engineer/Public Works Dir.); Scott Ahl (Civil Engineer II)

Guest: Jayne Rulseh, 1409 24th Street

Review and Approval of Minutes – no minutes

Public Input – 2200 block on Jefferson St parking – parking noted up to stop signs makes turn movements difficult; safety issues w/bicycle riders; concerned someone will get hurt on street; one house has 8+/- vehicles, some may not be functioning

Staff is recommending painting crosswalks and yellow curb where parking is not allowed by statute (20’ from crosswalk); also, send notice to residents about parking regulations near driveways and inform residents of action being taken

Requests for Traffic / Parking Controls

2200 Block of Jefferson (see Public Input)

Intersections of Lowell and 38th & 39th – Police Dept. noted 1 accident at each   intersection since 2009; no other issues noted

- Committee consensus to monitor area for issues and let know if problem

2018 Project Updates, Discussion and Action as needed.

27th Street – Lining, Laterals (water, sanitary and storm) and pavement – residents facing assessments and costs could be $15,000 (including special assessment, and private service lateral costs); An information meeting has been  set for April 11th, 5:30pm; staff will meet with contractors to determine if there are ways to reduce costs

Waste Water Treatment Plant – Head Works – bids to be advertised Thursday, April 5, with bid opening on May 2nd

Vet’s Park Storm, Pave, Storm – staff verified U.S. Oil pipe line near where storm sewer crossing; oil pipe line is approx. 3’ lower than proposed storm sewer.  No conflicts anticipated with the proposed storm sewer construction.  Work is scheduled to begin April 16, with completion by end of May.

Neshotah Beach Storm Water Treatment – need to permit existing storm outfalls permitted for maintenance; required to keep outfalls open

Sandy Bay Highlands Streets and Utilities – contractor expects to do work on CTH O; road closure expected April 9th-13th.

Other Items that may come before the Committee:  Consideration and action (if needed) regarding:

MS4 Annual Report Review – committee to review and let staff know of comments

Introduction / Discussion about delayed replacement of private Sanitary Laterals – options to delay (due to costs); no public/DNR funding available if property owners do work outside of contract for water service

Set Date, Time and Agenda Items for next Committee Meetings

May 7, 2018 at 4:45 pm – Committee Room

Adjournment

Motion by David England, and seconded by Darla LeClair, to adjourn at 5:55 pm

Submitted:

_________________

Scott Ahl