# CITY OF TWO RIVERS CITY COUNCIL

PUBLIC WORKS COMMITTEE

Monday, May 21, 2018

4:45 P.M.

# City Hall Third Floor Committee Room

MINUTES

Call to Order

Roll Call:  Mark Bittner, Darla LeClair, David England (absent)

Staff Present: James McDonald (City Engineer/Public Works Dir.); Scott Ahl (Civil Engineer)

Review and Approval of Minutes

Motion by Mark Bittner, and seconded by Darla LeClair, to approve minutes as presented.  Motion carried upon unanimous voice vote.

Update, Discussion and Action regarding School Bus stopping procedures – No updates

Requests for Traffic/ Parking Controls

2200 Block of Jefferson Staff plans on painting cross walks and installing “No Parking Here to Corner” signs 20’ from cross walk.  Signs are technically not required but will be installed to make compliance more likely.  Staff will also mail information to area residents about typical parking regulations such as No Parking 4’ from driveways, 20’ from crosswalks and parking within 12” of curbs

3800-3900 Lowell intersections – staff recommends no changes; no increased accidents in this area and intersections are similar to many other uncontrolled intersections

2018 Project Updates, Discussion and Action as needed.

27th Street - Lining, Laterals (water, sanitary and storm) and pavement – will be contacting property owners and preparing estimates the week of June 11

Vet's Park Storm, Pave, Storm – Paving completed; City staff will install remaining storm sewer north of parking lot to 19th Street; also, pavement marking and border around rain garden

Neshotah Beach Storm Water Treatment – depends on storm outfall permits; staff is working on interstitial carriage water permit; noted blockage at 17th Street outfall, which was cleared on an emergency basis

Sandy Bay Highlands Streets and Utilities – utilities are installed; roads are graded and graveled; staff noted additional grading was required due to poor soils encountered

Bi-Modal Pedestrian Trail from 35th Place to High School – current schedule to bid ≈June 25; DOT requirements right-of-way documents be completed

- Staff continues working with DOT for lane configuration options to have a bike lane and trail for bike safety

Other Items before the Committee: Consideration and action (if needed) regarding:

Concrete Recycling Pile location – update – existing broken concrete recycling behind DPW has been crushed and used; need to determine area

Set Date, Time and Agenda Items for next Committee Meeting

June 4, 2018 at 4:45 pm – Committee Room

Adjournment

Motion by Darla LeClair, and seconded by Mark Bittner, to adjourn at 5:35 pm

Submitted:

_________________

Scott Ahl