CITY OF TWO RIVERS CITY COUNCIL

PUBLIC WORKS COMMITTEE

# Monday, June 4, 2018

4:45 P.M.

City Hall Third Floor Committee Room

MINUTES

Roll Call:  Mark Bittner, David England, Darla LeClair

Staff Present: James McDonald (City Engineer/Public Works Director); Scott Ahl (Civil Engineer II)

Review and Approval of Minutes

Motion by Mark Bittner, and seconded by David England, to approve minutes as presented.  Motion carried upon unanimous voice vote.

Requests for Traffic / Parking Controls

2200 Block - Jefferson (Some actions on the way when weather/time permits) – need to place traffic counters; DPW informed to paint crosswalks and stop bars at 22nd & Jefferson and 23rd & Jefferson; staff will also send letters with parking regulation information to residents

2018 Project Updates, Discussion and Action as needed.

27th Street – Lining, Laterals (water, sanitary and storm) and pavement – letters to residents with request to make appointments for private service inspections and estimates

Vet’s Park Storm, Pave, Storm – work mostly complete; city staff to install remaining storm sewer to 19th & School; working to vegetate rain garden

Neshotah Beach Storm Water Treatment – need to clear up storm outfall permit prior to DNR issuance of excavation permit and take permit of impacts to threatened grasses

Sandy Bay Highlands Streets and Utilities – lot corners staked; electric and gas utilities scheduled to be installed late June to July

Bi-Modal Pedestrian Trail from 35th Place to High School – bid date set for June 25th; several contractors have been notified

Washington Street Bridge and Traffic Issues – staff corresponding with DOT for options to have bike and pedestrian facilities across bridge and to the north; committee thought to maintain 4 lanes with bike/ped trail would need to do considerable public input to make changes which could impact number of travel lanes on Washington Street

- Decisions and proposed work to improve safety at East River Street intersection; need to determine long-term plans for former liquor store which will impact potential corner improvements

Other Items that may come before the Committee:  Consideration and action (if needed):

Snow dump location discussion – update – Eggers west building has been sold; may impact snow dump on east side of building and parking area

Possible land purchase needs and opportunities – Woodland wayside – with city ownership, Woodland Dunes has inquired about potential of changing stream at Forget-me-not Creek for fish habitat

Set Date, Time and Agenda Items for next Committee Meeting

July 2, 2018 at 4:45 pm – Committee Room

Adjournment

Motion by Darla LeClair, and seconded by Mark Bittner, to adjourn at 5:45 pm

Submitted:

_________________

Scott Ahl