CITY OF TWO RIVERS CITY COUNCIL

PUBLIC WORKS COMMITTEE 
Monday, September 17, 2018 
4:45 P.M. 
City Hall Third Floor Committee Room

MINUTES

Call to Order

Roll Call David England, Darla LeClair, Mark Bittner

Staff Present: James McDonald (City Engineer/Public Works Director); Scott Ahl (Civil Engineer II)

Review and Approval of Minutes

Motion by David England, and seconded by Darla LeClair, to approve minutes as presented.  Motion carried upon unanimous voice vote.

Requests for Traffic/Parking Controls Discussion and Action Police Department Enforcement Updates – speed detection

2019 and 2020 Budget Considerations

Equipment 2019: review 2018 equipment budget (backhoe & pickup truck); future considerations (for 2019 and beyond) include front end loader, snow blower (which will require larger loader), dump trucks (need to keep on rotation for reliability

Projects 2019:

Storm Pond – Riverview/Wilson St: will require property requisition (grant & CWF funding)

14th Street & 25th Street – street reconstruction

Mariners Trail – resurface portion

South Pier Trail – need to budget city matching funds

Projects for 2020:

River dredging – need to consider location of disposal of dredgings, such as existing dredge disposal site on Mirro Dr., lake bed on north side of pier, or bulkhead line south of pier (which would allow for development of public facilities such as trails, recreational areas, etc.)

Eggers Storm Pond, 17th Street reconstruction and Roosevelt Avenue construction:  need to apply for DNR funding

2018 Project Updates, Discussion and Action as needed.

27th Street – Lining, Laterals (water, sanitary and storm) and pavement – complaint from resident (not in 27th St project area)-concerned about disposal of pavement and safety; noted city does not have full time inspection

37th Street to 38th near Martin Lane Loop – contractor made water main connection today; expect to test and finalize connections later this week

Neshotah Beach Storm Water Treatment – staff has temporarily moved DNR grasses and cut trees within area; contractor expected to start work later this month

Sandy Bay Highlands Streets and Utilities – need to plan for curb & gutter and paving of Phase II, also future pond construction

Recreational Trail from 35th Place to High School (East Trail) – pedestrian crossing at Lincoln

Other Items that may come before the Committee: Consideration and action (if needed):

Possible land purchase needs and opportunities:  staff is considering land lease for miscellaneous DPW operations such as concrete recycling; may coordinate with Manitowoc county for replacement compost site

- potential acquisition development options of former Hamilton & Eggers site for seawall   rehabilitation, trail construction, and storm pond

Set Date, Time and Agenda Items for next Committee Meetings Suggested as Monday, October 15, 2018 at 4:45 pm – Committee Room

Adjournment

Motion by David England, and seconded by Mark Bittner, to adjourn at 5:55 pm.

Submitted:

________________

Scott Ahl