CITY OF TWO RIVERS CITY COUNCIL

PUBLIC WORKS COMMITTEE

# Monday, October 15, 2018

4:45 P.M.

City Hall Third Floor Committee Room

MINUTES

Call to Order

Roll Call David England, Darla LeClair, Mark Bittner

Staff Present: James McDonald (City Engineer/Public Works Director); Scott Ahl (Civil Engineer II)

Review and Approval of Minutes

Motion by Mark Bittner, and seconded by David England, to approve minutes as presented.  Motion carried upon unanimous voice vote.

Public Input – Pam Stevens – Lowell & 38th & 39th-no stop signs

- will let Police Dept know and seek their input

2019 and 2020 Budget Considerations

Equipment 2019 – Loader, larger to handle heavier snow blower; Upgrade to existing pick-up truck to replace existing sign truck.

Projects 2019:

Storm Pond – Riverview

14th Street (Hawhtorne Ave to Lowell St)

25th Street (Forest Ave to West River St)– considering delay

Mariners Trail

South Pier Trail

DNR PERF/NOI funding applications due 10-31-2018:

- Staff plans to re-submit for 14th, 25th, and scattered laterals in case projects get postponed

- Committee inquired on the potential for funding utilities in Thermo-Fischer property through DNR Funding.  Staff advised projects need to serve existing developments to be eligible.

2018 Project Updates, Discussion and Action as needed.

27th Street – weather delayed; expected to start curb week of October 15th

Adams Street – Contractor placing concrete pavement today

Neshotah Beach Storm Water Treatment – expect to start excavation 10/16/18

South Pier Recreational Trail – need to coordinate with Seagull Marina for trail development across property, near lake, along existing easement

Washington Street Bridge – reconfiguring bridge for bike trail and existing 4 lanes

Set Date, Time and Agenda Items for next Committee Meeting including reviewing budget-capital and operating

November 5, 2018 at 4:45 pm – Committee Room

Adjournment

Motion by Mark Bittner, and seconded by David England, to adjourn at 5:43 pm.

Submitted:

________________

Scott Ahl