CITY OF TWO RIVERS CITY COUNCIL

PUBLIC WORKS COMMITTEE

# Monday, January 7, 2019

4:45 P.M.

City Hall: Third Floor Committee Room

MINUTES

Call to Order

Roll Call:  Darla LeClair, David England, Mark Bittner

Staff Present: Jim McDonald (City Engineer/Public Works Director); Scott Ahl (Civil Engineer II)

Review and Approval of Minutes

Motion by Mark Bittner, and seconded by David England, to approve minutes as presented.  Motion carried upon unanimous voice vote.

Requests for Traffic / Parking Controls Discussion and Action

Police Department Enforcement Updates – With regards to the traffic and safety complaint along Bellevue Pl, near LB Clarke School, staff met last fall, and, as a result, will mark crosswalks (when weather permits) at Riverside Drive, and attempt to hire a crossing guard for school discharge time.  Staff will send a letter summarizing these efforts to the Krause, who has been in contact with City officials on this issue. No further action is anticipated at this time.

2019 Project Updates, Discussion and Action as needed.

Recreational Trail between Old Highlift and South Pier – The existing grant deadline requires the trail to be constructed by June 1, 2019. Feb. 4th mtg: change completion date to June 30th; extensions may be requested if necessary. Staff stated that a West Foundation grant has also been received for this project. Staff will meet with adjacent property owners to discuss proposed trail easements.

Riverview Pond – need to acquire property and determine schedule for bidding/construction

14th Street – staff will work on setting up an information meeting with property owners (Hawthorne Ave to Lowell St).  Project is expected to be bid in February 2019.

Mariner Trail Partial Resurfacing – proposed project to resurface a portion of existing trail

Riverfront Liquor Demo and Wall / Docks

Other Items that may come before the Committee:  Consideration and action (if needed) regarding:

Concrete Recycling Pile location – Vinton offered to provide area to dump concrete for recycling with option to purchase crushed aggregate.

Set Date, Time and Agenda Items for next Committee Meetings

Next meeting will be Monday, February 4, 2019 at 4:45 pm – Committee Room

Adjournment

Motion by David England, and seconded by Darla LeClair, to adjourn at 5:30 pm.

Submitted:

________________

Scott Ahl