CITY OF TWO RIVERS CITY COUNCIL

PUBLIC WORKS COMMITTEE

# Monday, March 4, 2019

4:45 P.M.

City Hall: Third Floor Committee Room

MINUTES

Call to Order

Roll Call:  David England, Mark Bittner

Staff Present: Jim McDonald (City Engineer/Public Works Director); Scott Ahl (Civil Engineer II)

Review and Approval of Minutes

Motion by David England, and seconded by Mark Bittner, to approve minutes as presented.  Motion carried upon unanimous voice vote.

Traffic/Parking Controls Discussion and Enforcement Updates – Reviewed traffic incident on Forest Avenue, N of 23rd Street; request to delineate traffic lanes via a dashed taper line similar to Lincoln Avenue, 22nd to 23rd St; The Committee also inquired about reviewing the traffic flow, and signage, at Piggly Wiggly driveways. Staff will inform Inspections Department of this issue.

- Review directional signage to Point Beach State Forest and Neshotah Beach from I-43 to and through Two Rivers; DOT stated there is not sufficient traffic volumes; there may be a chance if DNR would request this signage to the Forest.

2019 Project Updates, Discussion and Action as needed.

Recreational Trail between Old Highlift and South Pier – staff spoke with Seagull Marina regarding moving fence along public property line between Public Works and the Marina

- would like to have a fence along west/north side of trail; Seagull Marina will check with other owners for consensus

- staff affirmed trail will be handicap and pedestrian accessible; also need to make sure permission for signage is obtained if signs are proposed on/near pier

Riverview Pond – staff working on offer to purchase property; proposed schedule – 2020 construction

14th Street – expect to award contract today; will notify residents of informational meeting on March 14th, with official public hearing at March 18th Council meeting

Washington Street Bridge and Traffic Issues/East River St. Dev. – DOT plans on bridge rehabilitation work after 2020; schedule not finalized; building modifications by DPW staff when time permits

Other Items that may come before the Committee:

Concrete Recycling Pile location – City attorney reviewed proposal to crush concrete at Vinton yard - zoning of this parcel does not allow this

Compost site – upon review of site on CTH VV, it does not appear to be a viable site

Set Date, Time and Agenda Items for next Committee Meetings

Next meeting will be Monday, April 1, 2019 at 4:45 pm – Committee Room

Adjournment

Motion by David England, and seconded by Mark Bittner, to adjourn at 5:45 pm.

Submitted:

_ Scott Ahl______

Scott Ahl