CITY OF TWO RIVERS CITY COUNCIL

PUBLIC WORKS COMMITTEE

# Monday, June 3, 2019

4:45 P.M.

City Hall: Third Floor Committee Room

MINUTES

Call to Order

Roll Call:  David England, Jay Remiker, Pat Gagnon

Staff Present: Jim McDonald (City Engineer/Public Works Director); Scott Ahl (Civil Engineer II)

Review and Approval of Minutes

Motion by Pat Gagnon, and seconded by Jay Remiker, to approve minutes as presented.  Motion carried upon unanimous voice vote.

Discussion and Action regarding proposal to consider formation of a Street Utility – would like to perform a feasibility of potential utility, if desired; need to determine if it would impact levy limit; staff is inquiring about legality of potential utility; look at to determine if other communities have enacted similar utility

2019 Project Updates, Discussion and Action as needed.

Recreational Trail - South Pier – city staff will be performing some work; will be placing concrete trail along link between DPW yard and pier (a long lake); plans include placement of wooden fence east of Seagull Marina building and along DPW yard

Riverview Pond – proposed 2020 construction; staff is working on details for land acquisition; grant was applied for over 1 year ago

14th Street – contractor plans on televising sanitary laterals from sanitary main

Washington Street Bridge/East River St. Dev. – staff is planning on installing wood split rail fence at top of bank where old Riverfront Liquor store was

24th Street, Forest Avenue to Jefferson Street – street work plans being prepared for total reconstruction for 2020; in addition, staff is looking at street rehabilitation on 25th Street, west of Forest Ave, and Madison Street, north of 19th Street; may look at options to not replace sanitary and water mains

Trail to North Pier (2020) – need to obtain permission from USACE for access rights from parking lot to pier and potential for paving parking lot; committee would like to determine if potential of relocating fence by Coast Guard

CWF and SDWLP Loan Applications for DNR funding - staff will be submitting applications for water utility work on 24th St, Madison St, and 25th St (as discussed above) and lateral replacements

Other Items that may come before the Committee:

Neshotah Road and Gravel Streets (City and Town) – city patched some deteriorating areas of road; road is on border with Town of Two Rivers; Town is obtaining quotes to seal coat street

Shore Line Erosion – staff is concerned about loss of shoreline along WWTP

Set Date, Time and Agenda Items for next Committee Meetings

Next meeting will be Monday, July 1, 2019 at 4:45 pm – Committee Room

Adjournment

Motion by Jay Remiker, and seconded by Pat Gagnon, to adjourn at 5:50 pm.

Submitted:

_____________

Scott Ahl