CITY OF TWO RIVERS CITY COUNCIL

PUBLIC WORKS COMMITTEE

# Wednesday, August 4, 2021 – 5:15 P.M.

City Hall: Third Floor – Council Chambers

MINUTES

Call to Order

Roll Call Committee members: Jeff Dahlke, Tracey Koach

Absent: Darla LeClair

Staff present:  Jim McDonald (City Engineer/Public Works Director), Scott Ahl (Civil Engineer II)

Public: Wendy Marsh and Jordan Hamidi, 1412 24th St.

Review and Approval of Minutes – Motion by Tracey Koach, and seconded by Jeff Dahlke, to approve minutes with the following addition:  application farming practices to reduce runoff 75mg/L

Public – Wendy Marsh and Jordan Hamidi, 1412 24th St; they are concerned about width of carriage walk which is 3.5’ (which does not match walk width of walk to house); does not look right; was not informed of reduce width; poor project management; staff should be on site more frequently

- also concerned terrace tree will fall on house due to root removal

Street/Road surface observations by Committee Members

- dip in road on 19th St, W of Monroe

- comments on 23rd St, W of Lincoln

- Zlatnik Dr, 17th St to Pierce St (mill & overlay)

- 2022 projects include: 17th St, from East to Zlatnik Dr.  Need to consider encroachments into the street right of way if the street is reconfigured; Roosevelt from Lowell Street to 12th St;

- Other projects may include Lincoln St, S of 22nd St (replace laterals); Emmet St, S of 22nd St; 18th or 19th St E of Jackson

2021 Project Status:

20th Street (Eggers) Pond – contractor schedule; waiting for DNR comments on soil management plan

Pine Tree Lift Station – contractor schedule

23rd Street Terrace vegetation – some terrace areas have non-lawn terrace area; discussion may be re-opened in September

Parking and Traffic Issues – stop sign @ 8th St & Buchholz St; committee will review; committee also inquired on creating 4-way stop @ 11th  St & Lowell St due to location of Koenig school

Jeff Dahlke will not be available for meetings from August 24th for 3-4 weeks

Set Date, Time, and Agenda Items for next Committee Meeting(s)

Next meeting will be held Wednesday, September 1, 2021, at 5:15 pm

Adjournment

Motion made by Jeff Dahlke, seconded by Tracey Koach, to adjourn at 6:40pm