| Two Rivers City Hall 1717 East Park Street Two Rivers, WI 54241 (920) 793-5532 www.two-rivers.org | bRIVERS TWO WISCONSIN |
| --- | --- |

CITY OF TWO RIVERS

PUBLIC WORKS COMMITTEE MINUTES

Wednesday, September 1, 2021 - 5:15 PM 
3rd Floor Committee Room

Call to Order

Roll Call

Committee Members: Darla LeClair, Jeff Dahlke, Tracey Koach

Staff: Jim McDonald (City Engineer/Public Works Director)

Review and Approval of Minutes

Motion made by Tracey Koach, seconded by Darla LeClair, to approve minutes as presented

Public Input

Discuss Street / Road surface observations by Committee Members

2021 SDWF and CWF Project Status:

24th St, 25th St. and Madison St.

20th Street (Eggers) Pond: still awaiting lab results; submittal to WDNR; WDNR determination concerning contaminate soil; may commence on storm sewer section near intersection of Washington and 22nd Streets

Pine Tree Lift Station

Mini Storm Sewers

Paving / Sidewalk

Trail segments

Discussions or issues on hold, pending further information:

23rd Street Terrace vegetation

Parking on Forest Avenue near 23th, 25th and similar streets

Parking and Traffic Issues. Discussion, Questions and Action:

Stop sign request — review police department input. Send Notices for next meeting?

Discuss Street / Road surface observations by Committee Members and Staff

List and prioritize individually, the top five worst streets in need of surface pavement

replacement.

Consider spot replacement of laterals, without main replacement

Street renovations and street width discussion, with action if needed

- 17th Street from East Street to Zlatnik

- Roosevelt for the entire length

September 1, 2021	Public Works Committee

1

- Zlatnik from 17th to Pierce — Resurface (no utilities planned)

Other Items that may come before the Committee: Consideration and action if needed

Set Date, Time, and Agenda Items for next Committee Meeting(s) 
Suggested as Wednesday, October 6, 2021 at 5:15 pm

Adjournment

Please note, upon reasonable notice, efforts will be made to accommodate the needs to disabled individuals through appropriate aids and services. For additional information or to request this service, please contact the Office of the City Manager by calling 793-5532.

It is possible that members of and possibly a quorum of governmental bodies of the municipality may be in attendance at the above stated meeting to gather information; no other action will be taken by any governmental body at the above-stated meeting other than the governmental body specifically referred to above in this notice.

September 1, 2021	Public Works Committee

2