CITY OF TWO RIVERS

PUBLIC WORKS COMMITTEE MINUTES

Wednesday, September 1, 2021 - 5:15 PM 
3rd Floor Committee Room

Call to Order

Roll Call

Committee Members present: Darla LeClair, Tracey Koach; absent: Jeff Dahlke

Staff: Jim McDonald (City Engineer/Public Works Director)

Review and Approval of Minutes

Motion made by Tracey Koach, seconded by Darla LeClair, to approve minutes as presented

2021 SDWF and CWF Project Status:

24th Street:  essentially done except for some landscape clean-up and trees

25th Street and Madison Street:  25th St essentially done; Madison St needs storm and several lateral installations (private) that require estimates

20th Street (Eggers) Pond: still awaiting lab results; submittal to WDNR for determination concerning contaminated soil disposal; may commence on storm sewer section near intersection of Washington and 22nd Streets

Pine Tree Lift Station: some shop drawings submitted for review; some components on order

Projects for 2023 and 2024 for discussion:

- 17th Street from East Street to Zlatnik

- Roosevelt for the entire length

- Zlatnik from 17th to Pierce — Resurface (no utilities planned)

Wastewater Utility:  heavy rains caused flooding on 25th and Madison; rain combined with a blockage in syphon beneath river caused backups from Harbor to 38th St (along interceptor for east side)

Storm Water Utility:  one pond holds too much water; need to fix the flap valve that is intended to keep fish out; Muskrats, again, are present and being addressed

Set Date, Time, Location, and Agenda Items for Next Committee Meeting

Next meeting to be held on Wednesday, October 6, 2021, at 5:15pm

Adjournment

Motion made by Tracey Koach, seconded by Darla LeClair. To adjourn at 7:00pm

September 1, 2021                                                                                           Public Works Committee

1